# AGILE AND SCRUM WORKSHOP NOTES

# 1. Agile Fundamentals

Agile is an approach to software development that emphasizes customer value, collaboration, frequent delivery of working software, and responding to change.

## The 4 Agile Values

1. Individuals and interactions over processes and tools — People and communication are valued more than rigid processes or tools.

2. Customer collaboration over contract negotiation — The team works continuously with the customer instead of relying only on an initial agreement.

3. Working software over comprehensive documentation — A useful, working product is prioritized over excessive documentation.

4. Responding to change over following a plan — The team adapts when requirements or circumstances change.

## The 12 Agile Principles

- 1. Customer satisfaction — Satisfy the customer through early and continuous delivery of valuable software.

- 2. Welcome change — Accept changing requirements, even during development, when they create value.

- 3. Deliver frequently — Deliver working software regularly in small increments.

- 4. Work together — Business people and developers collaborate throughout the project.

- 5. Trust and support people — Build projects around motivated people and give them the support they need.

- 6. Face-to-face communication — Direct communication is an effective way to share information and understanding.

- 7. Working software — Working software is an important measure of progress.

- 8. Sustainable development — Maintain a pace that can be continued over time.

- 9. Continuous attention to quality — Keep improving technical quality and design so the product remains effective.

- 10. Maintain simplicity — Do only what is necessary and avoid unnecessary complexity.

- 11. Self-organizing teams — Teams organize their work and determine how best to accomplish it.

- 12. Reflect and adjust — Regularly reflect on the way of working and improve it.

## Relationship between Agile Values and Principles

The values describe what Agile considers important, while the principles describe how those values can be applied in day-to-day work. The relationship is not strictly one-to-one; a principle can support more than one value.

| Agile Value | How the principles support it |
| --- | --- |
| Individuals & interactions | People, communication, trust, self-organization and reflection. |
| Customer collaboration | Customer satisfaction, welcoming change, collaboration and direct communication. |
| Working software | Frequent delivery, working software as progress, quality and sustainable development. |
| Responding to change | Welcoming change, collaboration, simplicity, reflection and adaptation. |

# 2. Scrum Fundamentals

Scrum is a lightweight, structured framework for developing and delivering products iteratively and incrementally.

## Scrum Values

Courage — Have the courage to do the right thing and face difficult problems.

Focus — Concentrate on the work and goals of the Sprint.

Commitment — Commit to achieving the goals of the Scrum Team.

Respect — Respect people as capable and independent contributors.

Openness — Be open about the work, challenges and progress.

## Empiricism

Empiricism means learning through experience and making decisions based on observation and evidence.

Scrum uses three pillars of empiricism:

Transparency — Work and information are visible and understandable.

Inspection — Work and progress are checked regularly.

Adaptation — The team changes its approach when inspection shows that adjustment is needed.

## Lean Thinking

Lean thinking focuses on delivering value, reducing unnecessary work and continuously improving the way of working.

# 3. Scrum Framework: Roles, Artifacts and Flow

## Scrum Team Roles

Product Owner — Owns product vision and is accountable for maximizing product value and managing the Product Backlog.

Developers — Build the product and create a usable Increment during the Sprint.

Scrum Master — Helps the team use Scrum effectively and supports continuous improvement.

## Scrum Artifacts

Product Backlog — The ordered list of work and product needs.

Sprint Backlog — The selected work for the Sprint together with the plan for delivering it.

Product Increment — The usable, integrated result produced during the Sprint.

Flow captured in the workshop notes:

Product Backlog → Sprint Backlog → Product Increment → Usable/Deliverable Software

# 4. Key Scrum Events

Sprint — A fixed period in which the team works toward a Sprint Goal.

Sprint Planning — The team decides what to work on and how the work will be approached.

Daily Scrum — A short daily event for Developers to inspect progress and plan the next work.

Sprint Review — The team reviews the Sprint outcome with stakeholders and discusses what to do next.

Sprint Retrospective — The team reflects on how it worked and identifies improvements.

## Workshop timing notes

The handwritten notes record the following timings in the context of a two-week Sprint: Sprint Planning – about 4 hours; Daily Scrum – 15 minutes; Sprint Review – about 2 hours (noted as ideal); Sprint Retrospective – about 90 minutes. These timings are recorded as workshop notes rather than universal rules.

# 5. User Stories

A user story describes a requirement from the user's perspective and explains the value the user wants.

Common format: As a <type of user>, I want <something>, so that <reason/value>.

Example:

As a student, I want to view my attendance, so that I can track whether I meet the required attendance.

## INVEST Criteria

I – Independent — The story should be as independent as possible from other stories.

N – Negotiable — The story is a basis for discussion, not a fixed technical contract.

V – Valuable — It should provide value to the user or customer.

E – Estimable — The team should be able to estimate the work.

S – Small — It should be small enough to complete within a Sprint.

T – Testable — There should be a clear way to verify that it is completed correctly.

## Acceptance Criteria

Acceptance criteria are clear conditions that a user story must satisfy to be considered acceptable.

# 6. Backlog Refinement and Prioritization

Backlog refinement is a readiness activity in which Product Backlog items are clarified, discussed, split when needed, estimated and prepared for future work.

## MoSCoW Prioritization

Must have — Essential requirement.

Should have — Important requirement, but not as critical as Must have.

Could have — Useful requirement that can be included if time/resources allow.

Won't have — Not planned for the current scope or release.

# 7. My Learning & Exploration

Agile values provide the direction for how a team should think about people, customers, software and change.

The Agile principles make those values practical through frequent delivery, collaboration, quality, simplicity and continuous improvement.

Scrum applies an empirical approach: make work transparent, inspect progress and adapt based on what is learned.

Scrum roles help establish clear accountability within the team.

User stories help express requirements from the user's point of view instead of only describing technical tasks.

INVEST helps check whether a user story is suitable for discussion, estimation, implementation and testing.

Backlog refinement helps keep upcoming work understandable and ready for selection.